# Individual Progress Statement (Preliminary Deliverable)

Each team member will evaluate each of his/her teammates. This form is to be completed and included in the Preliminary Report.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team # 8** | **Submission Date 10/9/2015** | | **Reporting Period Fall 2015** | |
| **Project Title CSE 360 Auto Project** | | | | |
| **Member Name Coakley Rathbun** | | | | |
| **Total time Spent 22 hours** | | **On Meetings 12 hours** | | **Individual Tasks 10 hours** |
| Tasks Completed  Use case diagrams, Use case specifications, srs document, team contribution table, revised risk mangagement document, preliminary requirements | | | | |
| Task in Progress  Continued analysis for the 2nd increment, Begin testing 1st increment | | | | |
| Tasks carried over to next reporting period  Continued analysis for the 2nd increment, Begin testing 1st increment | | | | |
| Tasks planned for next reporting period  The rest of project. Continued analysis for the 2nd  and 3rd increment, Begin testing 1st increment | | | | |